# MASTER PROMPT — HHG RAG COMPLETE OPTIMIZATION AND REPAIR

## How to use this prompt

Copy everything below into the coding agent that has access to the GitHub repository. The agent must work on a new branch, preserve the original state, and follow the phases in order. It must not skip validation gates, rewrite the entire project blindly, or claim that latency improved without fresh measurements.

# Role and objective

You are a senior Python/FastAPI/RAG performance engineer. Repair and optimize the HHG RAG project in:

https://github.com/tusharvaskarsharma/hhg-task-2-test.git

Use this reference repository only for architecture comparison:

https://github.com/siddharth-09/hhgoa-task2.git

The objective is to make the user project correct, reproducible, multilingual, production-runnable, and low-latency for Hindi, Bengali, and English, while preserving retrieval quality.

The current measured baseline from benchmark_results.md is:

| Tier | P50 | P95 | P99 | Maximum |
| --- | --- | --- | --- | --- |
| RAG_ONLY | 18.65 ms | 25.10 ms | 34.44 ms | 46.74 ms |
| PARTIAL | 254.04 ms | 725.12 ms | 2,904.22 ms | 3,292.11 ms |
| TOTAL | 1,833.20 ms | 3,621.97 ms | 5,060.52 ms | 5,481.53 ms |

The hard retrieval target is:

RAG_ONLY P50 <= 50 ms

RAG_ONLY P95 <= 50 ms

Do not redefine the target to hide SLM or STT latency. The correct architecture is:

RAG_ONLY = complete grounded extractive answer + citations, without SLM or STT

PARTIAL  = RAG_ONLY path + optional SLM generation, without STT

TOTAL    = STT + RAG_ONLY + optional SLM generation

The friend repository’s useful architectural pattern is not “copy every file.” It is the separation of the fast grounded answer from the slower LLM rewrite: the fast answer is returned first, while LLM polish is explicitly requested later. Reproduce that principle, not unverified implementation details.

## Non-negotiable engineering rules

- Work on a new branch named repair/production-rag-optimization.

- Before editing, record the current commit SHA, Python version, OS, dependency versions, artifact path, artifact manifest hash, and baseline benchmark output.

- Do not delete or overwrite existing artifacts. Create versioned output directories such as artifacts_v2/.

- Do not change the embedding model, vector dimension, normalization, HNSW metric, tokenizer, or chunk IDs until a baseline accuracy report exists.

- Do not claim that a test passed if it was skipped because artifacts, ONNX, STT, or SLM were unavailable. Report NOT RUN with the reason.

- Do not use synthetic mocked timing to claim production latency.

- Do not use MIRACL gold IDs against HHG artifacts unless an explicit deterministic ID-mapping file is generated and validated.

- Keep STT and SLM optional so the RAG-only path can run offline.

- Never log API keys, complete upstream response bodies, audio contents, or prompts containing sensitive data.

- Every code change must be accompanied by a focused regression test and a command that reproduces the test.

- If a phase fails, stop at that phase, report the failure, and do not silently continue to deployment.

- At the end, produce a change log, a validation report, a benchmark report, and a rollback procedure.

# PHASE 0 — Snapshot, branch, and audit baseline

## Actions

Create the branch and record the baseline:

git checkout -b repair/production-rag-optimization

git rev-parse HEAD

python --version

pip freeze > reports/dependency_freeze_before.txt

find . -maxdepth 3 -type f | sort > reports/file_inventory_before.txt

Check whether these artifacts exist before modifying code:

HHG_ARTIFACT_DIR/

config.json or build_manifest.json

metadata/

hnsw/

bm25/

embedding/onnx/

validation_report.json

If the artifacts are missing, do not fake an online test. Continue with static/unit tests and mark artifact-backed tests NOT RUN.

## Acceptance gate

Create reports/baseline_environment.json with:

{

"commit": "...",

"python": "...",

"platform": "...",

"artifact_root": "...",

"artifact_manifest_sha256": "... or missing",

"baseline_rag_only_p50_ms": 18.65,

"baseline_rag_only_p95_ms": 25.10,

"baseline_partial_p50_ms": 254.04,

"baseline_partial_p95_ms": 725.12,

"baseline_total_p50_ms": 1833.20,

"baseline_total_p95_ms": 3621.97

}

# PHASE 1 — Fix import and startup correctness

Fix these exact locations first. Do not optimize performance before these pass.

| File | Exact problem | Required change |
| --- | --- | --- |
| backend/main.py:2-10,32,49 | FastAPI and Request are used but not imported | Import FastAPI and Request from FastAPI; retain existing middleware imports |
| backend/routes/query.py:2-9,22 | uuid.uuid4() is used without uuid import | Add import uuid |
| backend/routes/voice.py:2-9,28 | uuid.uuid4() is used without uuid import | Add import uuid |
| backend/pipeline/retrieval_service.py:2-14,49 | time.perf_counter() is used without time import | Add import time; remove duplicate pandas import |
| backend/pipeline/generator.py:2-10,126,150,162 | time.perf_counter() is used without time import | Add import time |
| backend/pipeline/embedder.py:25,46-68 | np is used in annotation and implementation without import | Add import numpy as np; add from __future__ import annotations only if appropriate, but keep the real NumPy import |
| backend/pipeline/slm_client.py:23-35,73-80 | requests.Session and requests.exceptions are used without requests import | Add import requests |
| backend/pipeline/stt.py:8 | logging.getLogger() is used without logging import | Add import logging |
| backend/pipeline/tokenizer.py:8 | re.sub() is used without re import | Add import re |
| backend/scripts/validate_artifacts.py:5 | os.path is used without os import | Add import os |
| backend/scripts/run_accuracy_benchmark.py:13 | os.path is used without os import | Add import os |

## Required checks

Run:

python -m compileall -q backend phase_a

python -c "import backend.main"

python -c "from backend.pipeline.embedder import Embedder"

python -c "from backend.pipeline.generator import generator_service"

python -c "from backend.pipeline.stt import stt_service"

If an import requires an optional dependency, the module must fail with a clear, actionable message or use a lazy import. Do not hide real failures with a blanket except Exception.

## Acceptance gate

All imports must either pass or be reported as NOT RUN: missing dependency <name>. No NameError may remain in import/startup smoke tests.

# PHASE 2 — Normalize configuration and environment handling

## Files

backend/config.py

backend/.env.example

backend/main.py

run_final_benchmark.py

## Required changes

Use one consistent prefix for every operator-controlled setting. Prefer:

HHG_ARTIFACT_DIR

HHG_HNSW_EF_SEARCH

HHG_CACHE_ENABLED

HHG_CACHE_MAX_SIZE

HHG_CACHE_TTL_SECONDS

HHG_CACHE_VERSION

HHG_SLM_ENABLED

HHG_SLM_TIMEOUT_SECONDS

HHG_SAARAS_ENABLED

HHG_SAARAS_TIMEOUT_SECONDS

HHG_ONNX_INTRA_THREADS

HHG_ONNX_INTER_THREADS

Do not let run_final_benchmark.py rewrite .env in place. Instead, construct a child-process environment:

env = os.environ.copy()

env["HHG_SLM_ENABLED"] = "false"

env["HHG_CACHE_ENABLED"] = "false"

subprocess.Popen(command, env=env)

Parse booleans robustly. Do not use bool("False"), because it evaluates to True. Centralize parsing in a helper:

def parse_bool(value: str, default: bool = False) -> bool:

if value is None:

return default

return value.strip().lower() in {"1", "true", "yes", "on"}

## Acceptance gate

Add tests proving that .env.example variable names actually change runtime settings. Test HHG_CACHE_ENABLED=false, HHG_HNSW_EF_SEARCH=32, and HHG_SLM_ENABLED=false in a subprocess or isolated settings object.

# PHASE 3 — Make artifact loading strict and multilingual-safe

## Primary file

backend/artifact_loader.py

## Required artifact contract

Each language must use an explicit directory:

HHG_ARTIFACT_DIR/

embedding/

model.onnx

tokenizer.json or pinned tokenizer cache/

hi/

manifest.json

metadata/metadata.parquet

hnsw/index.bin

bm25/...

bn/

manifest.json

metadata/metadata.parquet

hnsw/index.bin

bm25/...

en/

manifest.json

metadata/metadata.parquet

hnsw/index.bin

bm25/...

validation_report.json

Do not silently fall back from artifacts/<lang> to a flat root. If a shared flat layout must remain supported, require an explicit manifest field such as:

{"layout": "shared", "languages": ["hi", "bn", "en"]}

Otherwise fail with an actionable error.

## Required validations before status["valid"] = True

For every language:

- Manifest model name equals the loaded model revision.

- Embedding dimension equals 384.

- Normalization and HNSW space agree with the retriever.

- Metadata exists and is non-empty.

- HNSW index exists and get_current_count() equals metadata row count.

- Metadata IDs are non-null and unique.

- Every HNSW label resolves to exactly one metadata ID.

- Metadata language is either absent only when the manifest explicitly says it is a single-language file, or all rows match the requested language.

- BM25 document count equals metadata count, when the BM25 format exposes a count.

- A deterministic sample of at least 100 labels resolves to the expected text.

- Per-language manifest and artifact checksums match.

Write backend/scripts/validate_artifacts.py to output a machine-readable JSON report and exit nonzero on any failed invariant.

## Required regression tests

Create backend/tests/test_artifact_contract.py with tiny fixture artifacts covering:

- valid HI/BN/EN bundle;

- missing language directory;

- duplicate metadata ID;

- HNSW count mismatch;

- missing metadata label;

- wrong embedding dimension;

- wrong HNSW space;

- wrong language partition;

- missing BM25 artifact.

# PHASE 4 — Repair the RAG hot path without changing ranking yet

## Primary file

backend/pipeline/retrieval_service.py

## Required changes

- Import time.

- Keep preprocessing, language routing, cache lookup, embedding, BM25, HNSW, RRF, metadata, and cache store as separate timed stages.

- Replace repeated DataFrame.loc[str(id)] calls with a prebuilt immutable map:

metadata_by_id[language][str(doc_id)] = {

"text": ...,

"language": ...,

"source": ...,

}

- Never silently drop a missing metadata ID. Count it, log it with a request ID, and expose a bounded diagnostic counter. If it occurs in a validated artifact, fail the artifact audit.

- Keep IDs consistently as strings at ingest, HNSW, BM25, cache, and response layers.

- Make cache timing honest. On a cache hit, return cache_lookup_ms and retrieval_reused=true; do not pretend the embedding/BM25/HNSW stages executed.

- Include artifact version and model revision in the cache key. The key should include language/script route, normalized query, top_k, artifact version, and embedding revision.

- Keep fusion_k and RRF k configurable, but do not change their default values until the baseline accuracy report is repaired.

- Benchmark sequential versus bounded concurrent BM25/HNSW only after a correctness baseline exists. Do not create unlimited threads.

## Acceptance gate

With a real fixture or real artifact bundle:

missing_metadata_ids == 0

metadata_rows == hnsw_count

cache hit returns identical IDs/text/scores to cache miss

cache key changes when artifact version changes

# PHASE 5 — Implement the true extractive fast path

## Required architecture

The current backend/routes/query.py:35-40 and backend/routes/voice.py:54-58 call SLM generation inline. Replace this with a two-tier contract.

### Text API

Preserve backward compatibility but add an explicit request field:

class QueryRequest(BaseModel):

query: str

language: Literal["hi", "bn", "en"] = "hi"

top_k: int = Field(default=10, ge=1, le=50)

generate: bool = False

The default request must:

preprocess -> retrieve -> build grounded extractive answer -> validate -> return

Generation must be opt-in:

POST /api/query with generate=false

-> complete grounded extractive answer + sources + fast timings

POST /api/query with generate=true

-> same fast answer + optional generated rewrite + generation timings

Prefer two endpoints or two explicit calls for UI latency:

POST /api/query/fast

POST /api/query/generate

If backward compatibility requires one endpoint, generate=false must be the default and the frontend must render the fast answer before requesting the rewrite.

### Voice API

backend/routes/voice.py must support:

audio -> STT -> fast extractive answer -> return transcript + fast answer

\

optional generate=true rewrite

Return separate fields:

{

"transcript": "...",

"answer": "...",

"answer_source": "extractive|generated|abstain",

"sources": [],

"stt_ms": 0.0,

"fast_rag_ms": 0.0,

"generation_ms": 0.0,

"end_to_end_ms": 0.0

}

Never label an LLM-blocked response as a 50 ms RAG response.

## Extractive answer implementation

Add a dedicated module, preferably:

backend/pipeline/extractive.py

It must choose a grounded span/sentence from retrieved results using deterministic scoring. It must not call the SLM. It must preserve source IDs and citations. If support is below threshold, return a typed abstention instead of a fabricated answer.

## Acceptance gate

These tests must pass:

SLM disabled + generate=false -> non-empty extractive answer when context supports it

SLM unavailable + generate=false -> same extractive answer, no 5xx

SLM disabled + generate=true -> fast answer plus explicit generated-unavailable status

fast response does not wait for an external provider

response includes citations/source IDs

# PHASE 6 — Repair grounding and input/output guardrails

## Files

backend/pipeline/generator.py

backend/pipeline/grounding.py

new: backend/pipeline/guardrails.py

## Required changes

- Change _validate_answer from -> bool to an explicit status type:

class GroundingDecision(str, Enum):

SUPPORTED = "SUPPORTED"

UNSUPPORTED = "UNSUPPORTED"

INSUFFICIENT_CONTEXT = "INSUFFICIENT_CONTEXT"

- Keep source context separate from prompt instructions.

- Preserve the original retrieved text for citations; do not cite hard-truncated text without indicating truncation.

- Replace the single difflib threshold with:

  - minimum retrieval support score;

  - answer token overlap;

  - novel content-token detection;

  - numeric/date/name checks;

  - Hindi/Bengali/English function-word and inflection handling.

- Add input guardrails before retrieval for empty input, greetings, prompt injection, and unsafe requests. Do not block legitimate corpus questions only because they contain a topic word.

- If a generated answer fails verification, return the extractive answer or an abstention; never return the unsupported generated text as the main answer.

- Keep any unsourced model answer in a separate opt-in field with no citations and an explicit warning. Default ALLOW_UNSOURCED=false for strict grounded mode.

## Acceptance gate

Add behavioural tests for:

greeting -> greeting response, no retrieval

prompt injection -> refusal, no generation

unsupported question -> abstention

supported HI question -> extractive answer with citation

supported BN question -> extractive answer with citation

supported EN question -> extractive answer with citation

wrong-number hallucination -> rejected

valid Hindi/Bengali inflection -> not falsely rejected

# PHASE 7 — Repair SLM transport and make it optional/resilient

## File

backend/pipeline/slm_client.py

## Required changes

- Add the missing requests import.

- Reuse a single HTTP session, but do not blindly retry every POST three times.

- Use separate connect/read timeouts, for example:

connect timeout: 2 seconds

read timeout: provider-specific, preferably <= 8 seconds for demo mode

- Retry only transient failures. Do not retry invalid API keys, malformed requests, or non-retriable 4xx responses.

- On 429 or provider failure, return the already available extractive answer immediately in fast mode.

- For multiple providers, switch provider with cooldown rather than waiting through long retries on a dead provider.

- Parse OpenAI-compatible responses and provider-specific responses through a typed adapter.

- Redact API keys, prompts, and response bodies from logs.

- Record provider, model, attempts, generation_ms, and error_code explicitly.

## Acceptance gate

Mocked transport tests may be used for error classification, but the final benchmark must include a real provider only when credentials are available. Report provider and model in the benchmark artifact.

# PHASE 8 — Repair STT and voice integration

## Files

backend/pipeline/stt.py

backend/pipeline/saaras_client.py

backend/routes/voice.py

frontend/src/hooks/useVoice.js

frontend/src/api/voice.js

## Required changes

- Add import logging to stt.py.

- Add persistent HTTP client and bounded retry/backoff to Saaras transport.

- Validate both file extension and MIME type. Support browser WebM/Opus explicitly.

- Use MediaRecorder.isTypeSupported() in the frontend and send the actual MIME type.

- Keep audio size and duration limits.

- Delete temporary files in all branches, including unexpected subprocess errors.

- Return typed STT results instead of leaking provider exceptions.

- Make language precedence explicit: user-selected language, trusted STT language, or configured default. Do not silently map unknown language to Hindi without a response flag.

- Return transcript and fast answer independently from optional generation.

## Acceptance gate

Run real STT only if HHG_SAARAS_API_KEY is available. Otherwise run contract tests and mark live STT NOT RUN. Required cases:

STT disabled -> 503 with structured error

empty audio -> 400

oversized audio -> 413

unsupported MIME -> 415 or clear conversion path

provider timeout -> bounded 504

provider 4xx -> non-retryable structured error

valid transcript -> language and text preserved

# PHASE 9 — Repair accuracy evaluation and ID mapping

## Files

backend/scripts/run_accuracy_benchmark.py

new: backend/evaluation/corpus_eval.py

new: reports/accuracy_manifest.json

## Do not use the current MIRACL output as a quality result

The current report has 100 HI and 100 BN queries with all-zero metrics because MIRACL IDs such as 31181#4 do not match HHG hash-like artifact IDs. Do not publish these zeros as retrieval quality.

Choose one valid evaluation strategy:

### Preferred: same-corpus evaluation

At build time, emit:

{

"query_id": "...",

"language": "hi",

"query": "...",

"gold_passage_ids": ["..."],

"artifact_version": "..."

}

The IDs must be exactly the IDs stored in metadata/HNSW. Use a deterministic train/dev/test split by query ID or a fixed seed.

### Alternative: explicit MIRACL mapping

If MIRACL must be used, create a deterministic mapping from MIRACL docid to the exact HHG artifact ID and text. Prove the mapping by checking normalized text hashes and report the number of mapped/unmapped gold documents. Never compare raw IDs from two different datasets.

## Required metrics

For HI, BN, and EN separately, and for BM25-only, HNSW-only, and RRF:

Recall@1

Recall@5

Recall@10

Precision@5

MRR@10

nDCG@10

Also report:

query_count

queries_with_gold

queries_with_mapped_gold

empty_result_rate

missing_metadata_id_count

artifact_manifest_sha256

model_revision

seed

Use at least 1,000 held-out queries per language when available, or document a justified stratified sample. Do not call a 3-query report or an unmapped zero report an accuracy proof.

## Acceptance gate

Accuracy is considered proven only when:

all three languages have nonzero mapped gold counts

all three retrieval variants run on the same query set per language

ID mapping coverage is reported

metrics are reproducible with the same seed and manifest

# PHASE 10 — Benchmark correctly and preserve latency tiers

## Files

run_final_benchmark.py

run_benchmarks.py

new: backend/evaluation/latency_benchmark.py

## Required benchmark design

Do not label the same blocking request as three different tiers. Use explicit modes:

RAG_ONLY:

HHG_SLM_ENABLED=false

text fast endpoint

assert answer_source is extractive or abstain, never generated

PARTIAL:

HHG_SLM_ENABLED=true

text request with generate=true

report fast_rag_ms and generation_ms separately

TOTAL:

STT enabled

voice request with generate=true or false explicitly stated

report stt_ms, fast_rag_ms, generation_ms, end_to_end_ms

Do not rewrite .env. Pass per-process environment variables. Run warmup separately from measured requests. Use real in-corpus queries for retrieval latency and a separate cache-bypass suite for cache behavior.

Report P50, P70, P95, P99, and P100 for every tier and stage. Verify both identities:

PARTIAL.fast_rag_ms == RAG_ONLY.fast_rag_ms within measurement tolerance

TOTAL.fast_rag_ms == RAG_ONLY.fast_rag_ms within measurement tolerance

TOTAL.end_to_end_ms >= PARTIAL.end_to_end_ms >= RAG_ONLY.fast_rag_ms

Do not include sleep/backoff time in the measured request unless it is part of the actual user-visible request. Do include all network time that the user waits for.

## Acceptance gate

The benchmark must fail if:

any required stage is missing

any reported timing is hard-coded

RAG-only has no extractive/abstain decision

p95 ordering is violated without explanation

artifact hash/provider/model are missing

# PHASE 11 — Tune only after correctness baseline

Run an ablation in this order:

- ONNX thread counts: default, 1, 2, and configured maximum.

- Tokenizer reuse and local tokenizer file.

- Metadata dictionary versus DataFrame lookup.

- BM25/HNSW sequential versus bounded concurrent execution.

- Candidate counts: 20, 30, 60.

- HNSW ef_search: 16, 32, 64, 96.

- Context passages: 3, 4, 5.

For every configuration record:

config_name

artifact_hash

Recall@10

MRR@10

RAG_ONLY P50/P95/P99

memory_peak_mb

CPU_threads

Choose a setting only when it improves or preserves Recall@10/MRR@10 and meets:

RAG_ONLY P50 <= 50 ms

RAG_ONLY P95 <= 50 ms

Do not reduce HNSW ef_search, candidate count, or context merely because it is faster if accuracy falls without an explicit product decision.

# PHASE 12 — Deployment and offline reproducibility

Add or repair:

backend/requirements.txt with pinned or bounded compatible versions

backend/.env.example with consistent HHG_ names

scripts/serve.sh or Makefile

scripts/validate_artifacts.py

scripts/benchmark.py

The project must run directly with Python and Uvicorn on a local machine, Kaggle session, VM, or ordinary host. Large indexes must be stored in a versioned artifact directory or downloaded from a versioned artifact release. Keep secrets only in environment variables or a local untracked .env file.

Required startup behavior:

load configuration

validate manifest and checksums

load ONNX once

load per-language metadata/BM25/HNSW once

warm tokenizer/ONNX/retrieval

expose /health and /ready

fail readiness if any required language is invalid

Start the service directly with one Python process and one Uvicorn worker during benchmarking:

python -m uvicorn backend.main:app --host 0.0.0.0 --port 8000

For a local or Kaggle run, keep the artifact root outside the source tree when possible and set it explicitly:

export HHG_ARTIFACT_DIR=/path/to/versioned/hhg_rag_artifacts

export HHG_SLM_ENABLED=false

export HHG_SAARAS_ENABLED=false

python -m uvicorn backend.main:app --host 127.0.0.1 --port 8000

For a small VM, start one worker and one measured-best index per language. Scale workers only after measuring resident memory; every worker may load its own copy of the indexes.

# PHASE 13 — Test suite and release checklist

Add or repair tests for:

import/startup smoke

configuration parsing

artifact manifest and count alignment

HI/BN/EN metadata routing

cache versioning and cache hit semantics

BM25-only retrieval

HNSW-only retrieval

RRF retrieval

extractive fast answer with SLM disabled

optional generated answer

SLM timeout/fallback

STT disabled/empty/oversized/timeout/valid response

voice MIME handling

latency tier accounting

same-corpus accuracy mapping

local/offline startup without external providers

Run:

python -m compileall -q backend phase_a

pytest -q

python backend/scripts/validate_artifacts.py --json reports/artifact_validation.json

python -m backend.evaluation.latency_benchmark --mode all --requests 100 --warmup 10

python -m backend.evaluation.corpus_eval --languages hi bn en --systems bm25 hnsw rrf

Run directly on the host system:

python -m compileall -q backend phase_a

python backend/scripts/validate_artifacts.py --json reports/artifact_validation.json

HHG_SLM_ENABLED=false HHG_SAARAS_ENABLED=false \

python -m uvicorn backend.main:app --host 127.0.0.1 --port 8000

curl http://127.0.0.1:8000/api/ready

If the repository uses a frontend development server, start it separately with the project’s package manager after installing the locked frontend dependencies. The backend must remain runnable without the frontend.

## Final release acceptance criteria

The project is ready only when all of the following are true:

| Criterion | Required result |
| --- | --- |
| Startup | Clean import and readiness on a machine with documented dependencies |
| Artifacts | HI/BN/EN all load; count/ID/language checks pass |
| Fast answer | generate=false returns extractive answer or abstention without SLM |
| RAG latency | P50 <= 50 ms and P95 <= 50 ms on the declared target machine |
| Partial latency | Fast path and generation reported separately |
| Total latency | STT, fast path, generation, and end-to-end reported separately |
| Accuracy | Same-corpus mapped gold evaluation for HI/BN/EN; no raw-ID mismatch |
| Grounding | Unsupported/unsafe/greeting/injection cases behave correctly |
| STT | Real provider test when credentials exist; otherwise explicit NOT RUN |
| Deployment | Direct Python/Uvicorn offline startup and artifact validation documented |
| Tests | No critical test skipped silently; mocks clearly labeled |
| Reproducibility | Commit, artifact hash, model revision, seed, and commands recorded |

## Final deliverables required from the coding agent

Produce these files:

reports/baseline_environment.json

reports/artifact_validation.json

reports/accuracy_report.md

reports/latency_report.md

reports/changed_files.md

reports/rollback.md

reports/known_limitations.md

The final response must state:

- Which phases were completed.

- Which files changed and why.

- Which tests ran and their exact result.

- Which tests were NOT RUN and why.

- Before/after latency numbers with hardware and artifact hash.

- Before/after accuracy numbers with query counts and ID mapping coverage.

- Any remaining risks.

- Exact commands to run the repaired project.

Never claim “error-free,” “production-ready,” or “same latency as the reference” unless the release acceptance criteria above are actually met on the declared environment.