# HHG REMAINING WORK PROMPT — PHASES 6–12

## Objective

Continue the already implemented HHG optimization from the current public commit:

6a1d49921f85f73570193ee3d94d5f4ad3109069

Do not redo the completed text-path work unless a regression is found. Complete only the remaining gaps and pending Phase 6–12 work. Work on a new branch:

git checkout -b repair/remaining-phases-6-12

The project must run directly with Python/Uvicorn on a local machine, Kaggle session, VM, or ordinary host.

## Current verified state

The following are already present and should be preserved:

backend/pipeline/extractive.py

backend/schemas/query.py with generate=False

backend/schemas/response.py with answer_source

backend/pipeline/generator.py with GroundingDecision

backend/config.py with parse_bool and ONNX thread settings

reports/ directory

73 passing tests under backend/tests and phase_a/tests

text-route extractive fast path

The remaining verified gaps are:

- backend/routes/voice.py still uses the old mandatory-generation flow.

- Benchmark reports reference the old commit 8332784, not the current commit.

- Official HI/BN/EN accuracy is still unproven because MIRACL IDs do not match HHG artifact IDs.

- Artifact validation checks presence and metadata but does not deeply verify HNSW/BM25/metadata ID-count alignment.

- Bare pytest -q collects network-running top-level scripts.

- TOTAL voice latency is not measured because Sarvam rate-limits at high request volume.

- Performance tuning and final release evidence are not complete.

Do not claim “production-ready,” “accuracy proven,” or “TOTAL latency verified” unless the acceptance gates below pass.

# PHASE 6 — Complete voice fast-path parity

## Files to modify

backend/routes/voice.py

backend/schemas/query.py or backend/schemas/response.py if shared fields are required

frontend/src/api/voice.js

frontend/src/hooks/useVoice.js

frontend/src/components/VoiceInput.jsx

frontend/src/utils/formatResponse.js

## Current problem

backend/routes/voice.py currently performs:

audio upload -> STT -> retrieval -> generator_service.generate()

for every request. It does not accept generate: bool = Form(False), does not call build_extractive_answer(), and does not return answer_source.

## Required implementation

Change the voice request contract to:

async def voice_endpoint(

request: Request,

response: Response,

audio: UploadFile = File(...),

language: Optional[str] = Form(None),

top_k: int = Form(10),

generate: bool = Form(False),

):

After STT and retrieval, use the same two-tier logic as the text route:

STT

-> retrieval

-> build_extractive_answer()

-> if generate=false: return extractive/abstain immediately

-> if generate=true: call generator_service.generate()

-> if generated output is grounded: use generated answer

-> otherwise fall back to extractive answer

The response must include:

{

"transcription": {

"text": "...",

"detected_language": "hi"

},

"answer": "...",

"answer_source": "extractive|generated|abstain|generated-unavailable",

"sources": [],

"latency": {

"total_ms": 0.0,

"partial_ms": 0.0,

"rag_only_ms": 0.0,

"breakdown": {

"stt_ms": 0.0,

"extractive_ms": 0.0,

"generation_ms": 0.0,

"serialization_ms": 0.0

}

}

}

Define the timing contract explicitly:

rag_only_ms = retrieval + extractive + serialization

partial_ms = rag_only_ms + optional generation + validation

total_ms = STT + partial_ms

The frontend must send generate=false by default. If the user requests polish, it may send a second explicit request with generate=true, but the first extractive answer must be rendered without waiting for SLM generation.

## Tests

Add or update:

backend/tests/test_voice_fast_path.py

Required cases:

voice with generate=false never calls generator_service.generate

voice with generate=false returns answer_source=extractive or abstain

voice with generate=true calls generator exactly once

ungrounded generated answer falls back to extractive answer

STT timing is separate from rag_only_ms

response contains transcript, sources, answer_source, and timing fields

Run:

python -m pytest backend/tests/test_voice_fast_path.py -q

# PHASE 7 — Deep artifact integrity validation

## Files to modify

backend/scripts/validate_artifacts.py

backend/artifact_loader.py

backend/tests/test_artifacts.py

The current validator proves that files exist, but not that the runtime index is internally aligned. Add these checks for hi, bn, and en.

## Required invariants

For every language:

- Metadata Parquet exists and has at least one row.

- Metadata ID column exists and has no null IDs.

- Metadata IDs are unique.

- HNSW index exists.

- hnsw.get_current_count() equals metadata row count.

- Every HNSW numeric label maps to exactly one metadata row.

- BM25 document count equals metadata row count when exposed by the BM25 artifact.

- BM25 passage_id_map contains no duplicate or missing IDs.

- Language column, if present, matches the directory language.

- A deterministic sample of 100 IDs resolves to non-empty text.

- Manifest model dimension, HNSW space, normalization, and language agree with loaded runtime settings.

- All files listed in the manifest exist and their checksums match.

The report must include:

{

"overall_status": "PASS|FAIL",

"languages": {

"hi": {

"metadata_rows": 0,

"hnsw_count": 0,

"bm25_count": 0,

"unique_ids": true,

"missing_hnsw_labels": 0,

"missing_metadata_ids": 0,

"language_mismatch_rows": 0,

"status": "PASS|FAIL"

}

}

}

The script must exit with code 1 when any invariant fails:

python backend/scripts/validate_artifacts.py \

--artifact-dir "$HHG_ARTIFACT_DIR" \

--json reports/artifact_validation.json

Add fixture tests for duplicate IDs, mismatched counts, missing labels, wrong language, and BM25 map mismatch.

# PHASE 8 — Repair official multilingual accuracy evaluation

## Files to add or modify

backend/evaluation/corpus_eval.py

backend/evaluation/retrieval_eval.py

backend/scripts/run_accuracy_benchmark.py

reports/accuracy_report.md

reports/accuracy_manifest.json

## Do not publish the current MIRACL zeros as accuracy

The current production artifacts use HHG internal hash IDs, while MIRACL uses IDs such as 31181#4. These ID spaces are disjoint. Direct comparison produces false zero scores.

Use the preferred same-corpus strategy.

## Ground-truth generation

At build/evaluation time, create:

{

"query_id": "...",

"language": "hi",

"query": "...",

"gold_passage_ids": ["..."],

"artifact_version": "...",

"manifest_sha256": "..."

}

The gold_passage_ids must be exact IDs present in the per-language metadata/HNSW/BM25 artifacts.

Use a deterministic query split:

seed = 42

queries_per_language = 1000 where available

train/dev/test or a clearly documented held-out split

If MIRACL must be used, first create a text-hash mapping:

normalize Unicode NFC

normalize whitespace

lowercase only where safe

hash normalized passage text

map MIRACL docid -> HHG passage_id

report mapped and unmapped counts

fail if mapping coverage is not reported

## Required evaluation matrix

Run separately for hi, bn, and en:

BM25 only

HNSW only

RRF fusion

Report:

Recall@1

Recall@5

Recall@10

Precision@5

MRR@10

nDCG@10

query_count

gold_query_count

mapped_gold_count

empty_result_rate

missing_metadata_id_count

artifact_manifest_sha256

seed

Run:

python -m backend.evaluation.corpus_eval \

--languages hi bn en \

--systems bm25 hnsw rrf \

--queries-per-language 1000 \

--seed 42 \

--output reports/accuracy_report.md

Acceptance condition:

All three languages have nonzero mapped_gold_count.

All three systems run on the same query set per language.

No raw ID comparison is used.

Metrics are reproducible with the same seed and manifest.

If this cannot be completed because the source query/gold data is missing, write NOT RUN with the exact missing file and do not invent metrics.

# PHASE 9 — Refresh benchmark provenance on the current commit

## Files

run_final_benchmark.py

backend/evaluation/latency_benchmark.py

reports/baseline_environment.json

reports/latency_report.md

The existing report points to commit 8332784, but the current implementation is commit 6a1d499. Re-run the benchmark on the current commit and overwrite the report with current metadata.

Every report must record:

current git SHA

benchmark timestamp

OS and Python version

CPU model and thread settings

artifact root

artifact manifest SHA256

embedding model/revision

language

warmup count

measured request count

cache policy

SLM enabled/disabled

STT enabled/disabled

## RAG_ONLY benchmark

Use text requests with generate=false:

100 warmup requests

100 or more measured requests

HI, BN, EN separately

cache bypass and cache-hit suites separately

Report P50, P70, P95, P99, and P100 for:

language detection

tokenization

embedding

BM25

HNSW

RRF

metadata lookup

extractive_ms

serialization

total rag_only_ms

Acceptance:

RAG_ONLY P50 <= 50 ms

RAG_ONLY P95 <= 50 ms

answer_source is extractive or abstain

SLM request count = 0

## PARTIAL benchmark

Use generate=true on text requests. Report fast-path and generation separately. Do not hide generation time inside RAG-only timing.

## TOTAL benchmark

Use controlled voice measurements. Sarvam rate limits must be respected:

20 measured voice requests maximum for the first run

at least 4 seconds between requests if required by provider

10 warmup requests only if provider quota permits

record every HTTP status and provider error

If Sarvam returns 429, stop the benchmark, save the partial result, and mark TOTAL as NOT MEASURED. Never convert estimated STT values into measured values.

Run examples:

python run_final_benchmark.py --mode rag-only --requests 100

python run_final_benchmark.py --mode partial --requests 100

python run_final_benchmark.py --mode total --requests 20 --delay 4

## Acceptance condition

The report must distinguish:

MEASURED

ESTIMATED

NOT MEASURED

and must not label the complete voice response as sub-50 ms when STT or generation is excluded.

# PHASE 10 — Make the test suite reproducible

## Files

pytest.ini or pyproject.toml

backend/tests/

phase_a/tests/

test_task10.py

test_sarvam.py

test_uvicorn_crash.py

test_uvicorn_crash2.py

The focused command currently passes 73 tests, but bare pytest -q collects top-level scripts that make network calls to 127.0.0.1:8000 during collection.

Make the default test command deterministic. Preferred option:

[pytest]

testpaths = backend/tests phase_a/tests

python_files = test_*.py

Move network/manual scripts under scripts/ or rename them so they do not start with test_. If they remain in the repository, they must have a main() guard and must never call a server during import.

Required commands:

python -m pytest -q

python -m pytest backend/tests phase_a/tests -q

Acceptance:

Both commands collect only deterministic tests.

No test makes an external API call during collection.

No test requires a running server unless marked integration/manual.

The test count and result are written to reports/test_report.md.

# PHASE 11 — Tune performance only after accuracy/integrity pass

Do not change ranking parameters before Phase 7 and Phase 8 pass.

Run a controlled ablation for:

ONNX threads: default, 1, 2

metadata dictionary vs DataFrame lookup

sequential vs bounded concurrent BM25/HNSW

fusion candidate count: 20, 30, 60

HNSW ef_search: 16, 32, 64

context passages: 3, 4, 5

For each configuration record:

configuration name

current commit SHA

artifact manifest hash

language

Recall@10

MRR@10

RAG_ONLY P50/P95/P99/P100

PARTIAL P50/P95

memory peak

CPU thread settings

Choose a faster configuration only when accuracy is preserved within a documented tolerance. The default safe order is:

- Cache tokenizer/model and warm up.

- Replace repeated pandas lookups with an immutable ID map.

- Tune ONNX threads.

- Benchmark bounded BM25/HNSW concurrency.

- Tune candidate count.

- Tune HNSW ef_search.

- Tune context width.

Do not change the model, embedding dimension, HNSW metric, normalization, or IDs in this phase.

# PHASE 12 — Direct local/Kaggle/VM deployment and final release

The service must run directly with Python/Uvicorn:

python -m compileall -q backend phase_a

python backend/scripts/validate_artifacts.py \

--artifact-dir "$HHG_ARTIFACT_DIR" \

--json reports/artifact_validation.json

HHG_SLM_ENABLED=false \

HHG_SAARAS_ENABLED=false \

HHG_ARTIFACT_DIR=/path/to/hhg_rag_artifacts \

python -m uvicorn backend.main:app --host 127.0.0.1 --port 8000

Verify:

curl http://127.0.0.1:8000/api/health

curl http://127.0.0.1:8000/api/ready

Keep the artifact directory versioned and outside the source tree when possible. Do not commit API keys or large runtime indexes into Git. Keep one Uvicorn worker during latency benchmarking because each worker may load another copy of the artifacts.

Create or refresh:

reports/baseline_environment.json

reports/artifact_validation.json

reports/accuracy_report.md

reports/latency_report.md

reports/test_report.md

reports/changed_files.md

reports/rollback.md

reports/known_limitations.md

## Final release acceptance checklist

The remaining work is complete only when:

| Area | Required result |
| --- | --- |
| Voice fast path | generate=false returns extractive/abstain without SLM |
| Voice response | Transcript, answer_source, sources, STT, RAG, generation, and total timings are separate |
| Artifacts | HI/BN/EN count, ID, language, BM25, HNSW, and checksum checks pass |
| Accuracy | Same-corpus HI/BN/EN ground truth has nonzero mapped gold counts |
| RAG latency | Current commit benchmark has P50/P95 <= 50 ms |
| PARTIAL latency | Generation measured separately from RAG-only |
| TOTAL latency | Measured only if provider quota permits; otherwise explicitly NOT MEASURED |
| Tests | python -m pytest -q passes without network scripts during collection |
| Provenance | Current commit SHA and current artifact hash appear in every report |
| Deployment | Direct Python/Uvicorn startup works with SLM/STT disabled |
| Rollback | Previous commit and artifact version can be restored safely |

## Final response required from the coding agent

After implementation, report:

- Exact new commit SHA.

- Changed files and reason for each.

- Exact test command and result.

- Exact artifact validation result for HI/BN/EN.

- Accuracy query counts and ID-mapping coverage.

- Current-commit latency numbers with hardware and artifact hash.

- Whether TOTAL was measured, estimated, or NOT MEASURED.

- Remaining limitations.

- Exact direct Python/Uvicorn startup command.

- Rollback command.

Do not claim that official accuracy is proven until same-corpus gold mapping passes. Do not claim TOTAL latency until STT requests are actually measured. Do not claim the voice path is fast until generate=false is implemented and tested in backend/routes/voice.py.